10-Day Roadmap

📅 Day 1 – Project Setup & Planning

Goal: Get the foundation ready.

- Create client and server

- Initialize React and Express

- Connect MongoDB

- Create folder structure

- Test that the server is running

Outcome: Frontend and backend are ready to build on.

📅 Day 2 – Backend APIs

Goal: Create the core functionality.

- Design Mongoose model

- Create URL creation API

- Generate short codes

- Store data in MongoDB

- Test with Postman

Outcome: You can create short URLs from the backend.

📅 Day 3 – Redirect Logic

Goal: Make the short URL actually work.

- Create redirect route

- Find URL by short code

- Redirect to original URL

- Handle 404 errors

- Increment click count

Outcome: The URL shortener works end-to-end from the backend.

📅 Day 4 – React Frontend

Goal: Build the user interface.

- Input field

- Button

- Result card

- Loading state

- Error handling

Outcome: A clean frontend that can send requests.

📅 Day 5 – Connect Frontend & Backend

Goal: Make everything communicate.

- Axios

- API integration

- Display short URL

- Copy-to-clipboard button

Outcome: Your first complete working version.

📅 Day 6 – Dashboard

Goal: Show all created links.

- List URLs

- Show clicks

- Show creation date

- Delete URL

Outcome: A more complete application.

📅 Day 7 – Authentication

Goal: Add users.

- Register

- Login

- JWT

- Protect routes

Outcome: Each user manages only their own links.

📅 Day 8 – Polish

- Better UI

- Validation

- Toast notifications

- Responsive design

📅 Day 9 – Deployment

- Deploy backend

- Deploy frontend

- Connect environment variables

- Test everything online

📅 Day 10 – Resume & Interview Preparation

- Add project to GitHub

- Improve README

- Add project to resume

- Practice explaining:

  - Architecture

  - Database schema

  - APIs

  - Challenges you solved